## Slide 1
Module S11 – Project management
Eurocrafts 21
S11-A1 Basics of the project cycle management

## Slide 2
The project
A project is a series of activities aimed at bringing about clearly specified objectives within a defined time-period and with a defined budget.
A project has the following characteristics:
A start and end date
Resources
An outcome

## Slide 3: The traditional approach
Project initiation stage;
Project planning and design stage;
Project execution and construction stage;
Project monitoring and controlling systems;
Project completion.

## Slide 4
Project cycle
The project cycle follows the life of a project from the initial idea through to its completion. It provides a structure to ensure that stakeholders are consulted, and defines the key decisions, information requirements and responsibilities at each phase so that informed decisions can be made at each phase in the life of a project
Notes: <number>
<footer>
<header>
<date/time>

## Slide 5
PCM helps to ensure that
projects are supportive of overarching policy objectives of the EC and of development partners;
projects are relevant to an agreed strategy and to the real problems of target groups/beneficiaries;
projects are feasible, meaning that objectives can be realistically achieved within the constraints of the operating environment and capabilities of the implementing agencies;
benefits generated by projects are likely to be sustainable.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 6
To support the achievement of these aims, PCM
requires the active participation of key stakeholders and aims to promote local ownership;
uses the Logical Framework Approach (as well as other tools) to support a number of key assessments/analyses (including stakeholders, problems, objectives and strategies);
incorporates key quality assessment criteria into each stage of the project cycle;
requires the production of good-quality key document(s) in each phase (with commonly understood concepts and definitions) to support well-informed decision-making.
Notes: <number>
<footer>
<header>
<date/time>

## Slide 7
Programming
Identification
Formulation
Implementation
Monitoring
Evaluation
Programming
Identification
Identification
Formulation
Formulation
Implementation
Monitoring
Implementation
Monitoring
Evaluation
Evaluation
Programming
Policy
Project
Programme
PCM