## Slide 1
Module S11 – Project management
Eurocrafts 21
S11-B1 Planning of projects, Logical Framework Approach

## Slide 2: PCM - LFA
PCM:
In different phases of a project
Management activities and
Decision-making procedures
LFA:
Programme - project planning, monitoring and evaluating methodology
It provides a framework for thinking of goals, means and stakeholders
Decision making and project implementation in predetermined way
Project management methodology and tool

## Slide 3: Logical Framework Approach
Logical Framework Approch more than a matrix!

## Slide 5: Intervetion logic
Activities
Results
Purpose
Objective
Overall objectives
Specific objectives
Operative objectives
Programme objectives
Inputs

## Slide 6: The logframe matrix
Notes: Összevontan tartalmazza a projekt céljait, a hozzárendelt mutatókat, a megvalósítás kockázatát, a szükséges erőforrásokat és a lehetséges eredményeket.azaz a teljes program egy oldalban

## Slide 7: Assumptions
Assumptions are external factors that have the potential to influence (or even determine) the success of a project, but lie outside the direct control of project managers.
How assumptions affect objectives

## Slide 8: Assessment of Assumptions

## Slide 9: Example of assumptions

## Slide 10: Indicators
Objectively Verifiable Indicators describe the project’s objectives in operationally measurable terms (quantity, quality, time – or QQT). Specifying OVIs helps to check the feasibility of objectives and helps form the basis of the project’s monitoring and evaluation system.

## Slide 11: Indicators
Good indicators – SMART criteria
Specific
Measurable
Achievable
Realistic
Time-based
Objecives
Indicator
Source of
verification