Notes for trainers

TASKS

The aim of this exercise is to analyse a particular area or sector in groups by using the method of the problem tree and goal tree. 1st part: PROBLEM TREE 1st step Identify the central problem/negative situation. Discuss the topic to be analysed. The central problem provides a negative situation that has its causes and effects. In strategic programming, the negative situation is generally beyond the level of an actual project. Recommended problems: - deteriorating environment in the region - declining in the competitiveness of crafts enterprises 2nd step Collect ideas concerning the causes, problems and effects. Work in small groups and write every idea (cause, problem, effect) on a sticker (one idea on one card). 3rd step Check whether the explanations related to the negative situation are clear. Discuss the cards and check whether - everybody understands the same about one idea - there are descriptions differently worded but with the same meaning - the ideas reflect real problems - the ideas do not contain comprehensive concepts 4th step Determine the cause and effect relations. Try to find a logical relation concerning the causes and effects (place the causes below). Arrange the cards on a big sheet of paper, and draw arrows between them according to the relations. This way create a problem tree. Start with the central problem/negative situation. 5th step Check whether the results are complete. After finishing the group work, place the paper onto the wall and discuss the results. The group discuss the logic of the arrangement of the causes and effects together. Think it over again whether you have considered all topics. If you find necessary, supplement the problem tree or rearrange the relations. 2nd PART: Goal tree 6th step Replace the problems with positive and accomplished situations (goals). Look at the cards one by one, and transform the negative situation into a positive one. Write the goals onto green cards. 7th step Compare the problems and the goals. Discuss the results, and estimate together whether you have managed to transform the negative situation into a positive one in a proper way. 8th step Examining the relations of causes and effects. The cause and effect relations become instruments and effects relations. Draw the suitable arrows, and check whether the structure is relevant or not. This means the repeated check of the problem tree as well. Provided that the problem tree was set up in a proper way, it can be easily transformed into a goal tree. As needed, add further cards to the goal tree, or rearrange some parts of the structure. 3rd PART: SYSTEMATIZATION AND AREAS OF INTERVENTION 9th step Look at the goal tree and identify the groups of goals that are related (clusters, branches). Give a name to each group. 10th step Determine a programme’s areas for intervention

HINTS AND INSTRUCTIONS FOR ACCOMPLISHMENT

To the introduction of a problem: Ask participants (i) to write one problem onto one card, (ii) to do it legibly with big letters, (iii) to avoid complicated wording, (iv) to write maximum 3 lines, (v) to collect relevant problems. Do not accept such wordings of problems as ’lack of something’. Such formulations already suggest the solutions. This can be false due to several causes (for example, too small production, lack of expertise, etc.). Therefore, try to formulate these things in a different way, ask what the problem is that this solution could solve. The description of the problem should focus on the here and now. Participants should differentiate between general principles and the real life. The question ’Is this a problem in our region as well?’can always be a good guiding question.

BOUNDARY CONDITIONS

- Number of participants: min. 4 and max. group members. - Time needed: Making a problem tree – group work (1st part) 1 hour Making a goal tree – group work (2nd part) 45 minutes Grouping/areas of intervention – group work 30 minutes Feedback (to each step) 30 minutes - Material needed: pin board, brown packaging paper and presentation kit, stickers

Source: Based on „Hogyan tervezhetőek életképes vidékfejlesztési projektek?”

Gyakorlati kézikönyv - DLG, Hollandia . VÁTI Kht Országos Vidékfejlesztési Iroda, Budapest

2002. alapján