Notes for trainers

TASKS

The aim of this exercise is to prepare the analysis of those who are concerned by a project. 1st step Make a list of people and organizations that are affected by a project. Think about possible social, financial and political links. The list should not be too general. Cluster stakeholders (or their groups) that are involved at more or less equal level on the vertical side of the matrix. 2nd step Make a list of aspects of involvement (social, financial, political), and place them on the horizontal side of the matrix. Divide the aspects into positive and negative groups. 3rd step Evaluate each stakeholder according to the aspect having relation to him or her. The grade can be positive, neutral or negative. 4th step Add a “notes” column where you can explain your grading. 5th step Add a column where you can describe those activities which have to be done in relation to a particular stakeholder.

HINTS AND INSTRUCTIONS FOR ACCOMPLISHMENT

- Come to a consensual standpoint regarding the definitions and viewpoints. - A lot of people most of the time think very positive about the stakeholders. Therefore, the trainer should ask several times whether this attitude refers to the whole project or not. - The “activities” column should be factual. Do not accept such an activity like “communication”. Ask participants to be more concrete. - In general, too much attention is paid to the “negative” stakeholders. Emphasize the importance of paying attention to the “positive”ones. It is advisable to divide the analysis into two parts, to deal with those stakeholders involved in the project in one part, and to determine the activities in the other part.

BOUNDARY CONDITIONS

- Number of participants: 4-6 members in a group - Time needed: 60 minutes - Material needed: pin board, brown packaging paper and presentation kit, stickers

Source: Based on „Hogyan tervezhetőek életképes vidékfejlesztési projektek?”

Gyakorlati kézikönyv - DLG, Hollandia . VÁTI Kht Országos Vidékfejlesztési Iroda, Budapest

2002. alapján