Notes for trainers

TASKS

The aim of this exercise is to prepare the first column of the project’s logical framework matrix based on the goal tree which contains the activities, the expected results, the purpose of the project and the overall objectives. 1st step Make an empty logical framework matrix on a big sheet of paper. 2nd step Set an overall objective by taking the GOAL TREE into consideration. 3rd step Discuss the PURPOSE of the PROJECT. If the project aim in the goal tree does not fully reflect the real aim of the project, modify it. 4th step Determine the achievable results. 5th step Outline activities Examine all goals in the groups of the GOAL TREE. These can be transformed into activities. Can you think about more activities that are needed in order to achieve RESULTS? Participants should aim at completeness. Give numbers to the activities that refer to the related RESULTS. To the No.: 2 result, for example, the 2.1, 2.2 and 2.3 activities will belong. Fill in the empty space on the left side of the logical framework matrix.

HINTS AND INSTRUCTIONS FOR ACCOMPLISHMENT

The logical framework matrix builds on the former works done in the course of analysis (problem tree, goal tree and clustering). Provided that formerly this was missing, it is the trainer’s task to present one by the help of a case study, and the logical framework matrix can be prepared based on that. One project in general has one purpose, and the number of results ranges between one and three.

BOUNDARY CONDITIONS

- Number of participants: min. 4 and max. 10 members in a group - Time needed: 60 minutes - Material needed: pin board, brown packaging paper and presentation kit, stickers

Source: Based on „Hogyan tervezhetőek életképes vidékfejlesztési projektek?”

Gyakorlati kézikönyv - DLG, Hollandia . VÁTI Kht Országos Vidékfejlesztési Iroda, Budapest

2002.