Notes for trainers

TASKS

The aim of this exercise is to prepare the logical framework matrix of a project. In our former exercise, we determined the overall project objectives, the concrete purpose of the project, the project activities and results (the left column of the logical framework matrix). This exercise aims at the identification of the indicators, the sources of monitoring and the assumptions linked to the project. Choose a project which can be the subject of this exercise. Choose the project from the former exercise. Draw a logical framework matrix template on the presentation sheet. 1st step - Indicators - Search for indicators at the level of project results, project purpose and the overall objectives. - Write the indicators into the suitable column of the logical framework matrix on the presentation sheet. 2nd step – Sources of Monitoring - List the sources of monitoring at the level of project results, project purpose and the overall objectives. 3rd step – Assumptions - Identify assumptions at the level of project purpose, project results and project activities. - Identify preconditions. - Estimate the importance of assumptions: almost surely realized, probably realized, probably not realized - Can we do anything in relation to the assumptions not realized? If yes, include them into the project. If no, the project cannot be implemented (deadly assumption). Hint: Use the problem tree and goal tree to find those themes falling outside the project that in deed are assumptions (or preconditions) of the actual project. Write the results of the logical framework matrix on the presentation sheet. Appoint someone from the group to present the group results in 5-10 minutes.

HINTS AND INSTRUCTIONS FOR ACCOMPLISHMENT

The logical framework matrix builds on the former works done in the course of analysis (problem tree, goal tree and grouping). Provided that formerly this was missing, it is the trainer’s task to present one by the help of a case study, and the logical framework matrix can be prepared based on that.

BOUNDARY CONDITIONS

- Number of participants: 4-6 members in a group - Time needed: 90 minutes - Material needed: pin board, brown packaging paper and presentation kit, stickers

Source: Based on „Hogyan tervezhetőek életképes vidékfejlesztési projektek?” handbook - DLG, Hollandia . VÁTI Kht Országos Vidékfejlesztési Iroda, Budapest

2002.