S9-B3

Developing a Communication Plan

The model below outlines the basic, practical steps to planning any form of communication. It is a good way to translate ideas into action to draw up a communications plan. Every plan will be different; after all, designing a leaflet is a far simpler process than implementing a regional advertising and promotional campaign.

This working material supports to

- understand the situation of corporate communication better before starting

- define message(s) and channel(s)

- conduct audience research

- Plan how you will manage the campaign as it progresses

- Set clear and achievable objectives

- Measure and evaluate the communications

Writing a Communications Strategy

Drawing up a communications strategy is an art, not a science and there are lots of different ways of approaching the task. The advice provided below is only a guide. Whether your communications strategy is designed for a specific project or for the same period as your organisational strategy, it should establish the following:

- Objectives

- Audiences

- Messages

- Tools and activities

- Resources

- Timescales

- Evaluation and amendment

Objectives

Your objectives are the key to the success of your communications strategy. They should ensure that your communications strategy is organisationally driven rather than communications driven. Your communications activity is not an end in itself but should serve and hence be aligned with your organisational objectives. Ask yourself what you can do within communications to help your organisation achieve its core objectives.

Aligning your communications and organisational objectives will also help to reinforce the importance and relevance of communications and thereby make a convincing case for the proper resourcing of communications activity within your organisation.

This is the stage to ask the key questions:

- Why are you communicating?

- What are you hoping to achieve?

- What do you want people to do as a result of receiving your communications?

- How will you know if it has made any difference?

Template Box

Communications objectives and principles

Do not start to communicate before setting key objectives. A clear detailed statement of the objectives in communicating and the principles underpinning this strategy. These should be aligned with the objectives of the company.

Have you set a realistic sustainable development objective? What in the best case is it you want to achieve? Make objectives realistic, e.g. “Cut corporate energy use by 5%”, rather than “Mitigate 	climate change.

Have you defined what changes will meet your sustainable development objective? Is communications the right approach? If so, decide whether you need to raise awareness, change attitudes, or change behavior – or all three.

Audiences

You should identify those audiences with whom you need to communicate to achieve your

organisational objectives. The best audiences to target in order to achieve an objective may not always be the most obvious ones, and targeting audiences such as the media may not always help achieve your objectives. Everyone would like a higher media and political profile, yet activities aiming towards this may ultimately be self-serving and only communications driven, with no wider impact. They can even have a negative effect if you dedicate resources towards this that would otherwise be put towards communicating with key stakeholders.

Template Box

Key Audiences

Who are you communicating with – a detailed description of your key audience and user groups. What are your priorities? Include what they already may know about you – people, research, subject. What do you think they should know? And do break down the users into sub categories and add contacts already made.

- Do you know who the target audience is? Identify all the different audiences /stakeholders

you want to talk to and prioritize them. Select a specific audience (e.g. “female householders”) rather than “the public”.

- Develop a clear profile.

What motivates your audience? 
What do they read, watch, and listen to? 
What benefit are they looking for? 
Where do they go?

For what services, special qualities, products or product properties are they willing to pay?

Think also about other people who can influence your stakeholders / audience (e.g. bosses, testimonials, politicians) – what do they read, watch, listen to?

Messages

Strategic targeting and consistency are key to your organisation’s messages. Create a comprehensive case covering all the key messages, and emphasise the different elements of the case for different audiences.

To maximise impact you should summarise the case in three key points which can be constantly repeated. Remember that communications is all about storytelling: use interesting narrative, human interest stories and arresting imagery.

Template Box

Key Messages

A clear statement of your key messages. Careful thought needs to be given to message(s) that appeal to your audience; do not overload them with information. When developing key messages, you should avoid bland statements, overly complex statements, and having too many messages. A good benchmark is the 'Dog and Duck' test - if you explained your message to someone you had just met in a pub, would they understand what you meant? You can be succinct without 'dumbing down'. Remember that key audiences such as customers and employees are overloaded with information and simply won't remember your messages if they are too complex.

- Its overall purpose: what's the company there to do?

- The values that underpin it: what drives the company to do the things it does?

- The key messages: what is it saying about what it can offer? Have you set a central

message? Keep a central thread running through your communication. Perhaps by

using a consistent logo or branded statement.

- Its delivery: does it give people what it promises?

- The behaviour of its staff: how does it treat customers, and its own people?

- The sustainability of how it strives for it in its business: what is the sustainability

vision of the company? How is sustainability lived in the company and according to

the core business and its non-sustainable impact on society and nature?

- Have you thought about how to engage your audience’s	emotions? Developing a

brand can build an emotional relationship with your audience. You would need

expert guidance for this.

Tools and activities

Identify the tools and activities that are most appropriate to communicating the key messages to the audiences. These will be suggested by your audiences, messages, or a combination of the two. For example, an annual report is a useful tool in corporate communications whereas an email newsletter lends itself well to internal communications. Ensure that you tailor your tools and activities to the level of time and human and financial resources available.

Template Box

Tools and Activities

The impact of your message will depend on the communication channels you use. Have you identified how your audience prefers to receive information, e.g. the media, Internet networks, events or word of mouth? How are you going to communicate, what is the most appropriate channel – a newsletter, a large conference, networking lunch, workshop, an evening reception, email alerts, press release, website, promotional literature, regional seminars?

The audience profile helps here. You can also identify opinion formers for your audience or organisations to which they might belong. Be creative. Think how you can activate social networks so that your message is delivered by real people.

You will probably have several channels that are appropriate.

| Target audience ranked by importance | Preferred/appropriate channel of communication |
| --- | --- |

Resources, Timescales and Working Project Plan

The key rules to observe are always to deliver what you promise and never over promise. Use your resources and timescales to set legitimate levels of expectations and outline the case for more dedicated resources.

Template Box

Resources and Timescale

Have you thought about resources? Develop a working project plan and budget plan. Take account of all the resources you will need (people, skills, time and money).

Full details of all the relevant communications activities developed into a working project plan with deadlines and responsibilities. Remember to include key milestones and review dates, think carefully about cost, and included staff and consultants? Below are some suggested groupings, the table is led by activity. Of course you can add or change something according to your requirements.

| Activity | Budget /resources | Deadline/timeframe | Success criteria |
| --- | --- | --- | --- |
| Identity/general PR |  |  |  |
|  | Subtotal |  |  |
| Internal communication |  |  |  |
|  | Subtotal |  |  |
| Media relations |  |  |  |
|  | Subtotal |  |  |
| Public affairs |  |  |  |
|  | Subtotal |  |  |
| Publicity materials |  |  |  |
|  | Subtotal |  |  |

| Events |  |  |  |
| --- | --- | --- | --- |
|  | Subtotal |  |  |
| Website/electronic communication |  |  |  |
|  | Subtotal |  |  |
|  | Total |  |  |

Evaluation and amendment

Consider performing a communications audit to assess the effectiveness of your strategy with both your internal and external audiences. You should use open questions with appropriate prompts and benchmarks and, if possible, you can also get someone independent to do the work. Consider and discuss the results carefully and use them to amend your strategy.

Example audiences to consider are your staff, funders, customers, suppliers. Questions you should consider asking are:

- What do you read/see/hear?

- What works/doesn’t work?

- What do you want to see more of?

- What information do you need that you are not currently supplied with?

- How often do you want us to communicate with you?

While drawing up your strategy, you should involve your team, and on a smaller scale, the entire organisation. Feed the communications strategy into the organisational strategy to ensure maximum alignment and efficiency.

Template Box

Evaluating success

How will you know if you have succeeded and met your objectives? How are you going to evaluate your success, what performance indicators and evaluating measures will you use.

Have you decided how to measure your campaign? There are three different styles of measurement:

Process – what messages were communicated to how many people, where and how often?

Outcome – what was the change in audience awareness, attitudes or behavior?  This usually requires a survey before and after the campaign.

Impact – what impact has your campaign had on the overall sustainable development objective?

Instruction for Trainers

TASK

The participants elaborate in groups the communication plan for their company and its effect. Then the results will be presented.

HINTS AND INSTRUCTIONS FOR ACCOMPLISHMENT

It is recommended that the working material is elaborated with a moderator. This has the advantage that he can check specifically open questions, so that the group has good results at the end (not being satisfied so quickly). Especially the finding out of specific messages needs time and good support through a trainer resp. moderator. You can also think about it to divide the work for the development of the communication plan into two stages with some time inbetween.

BOUNDARY CONDITIONS

Number of participants: possible with one person or more Time requirement (approx.): 120 minutes (and more) Material: Flip chart, template

Source:

United Nations Environment Programme; Futerra (Ed.): Communicating Sustainability: How to produce effective public campaigns.

The Media Trust, see: www.mediatrust.org/online_guides/comms_strat.html

The Economic and Social Research Council (ESRC) ‘How to write a communications strategy’, available at: www.esrcsocietytoday.ac.uk/ESRCInfoCentre/Support/Communications%5FToolkit/communications%5Fstrategy/.

www.eurocrafts21.eu